FLEETFOAM DETAIL COORDINATOR
COMPLETE TRACEABILITY ARCHITECTURE

Requirements → User Stories → Acceptance Criteria → Test Cases → Verification

# 1. Document Purpose

This document consolidates the traceable requirements for the FleetFoam Detail Coordinator web system. It expands the existing Customer Booking and Crew Job Status traceability into a complete project-level view, while keeping MVP functions separate from future enhancements and non-functional requirements.

Project team:

| Role | Member |
| --- | --- |
| Project Manager | Samson, Marriane Angel |
| Frontend Specialist | Señoran, Earlstephen |
| Backend/Database Engineer | Sapinoso, Michael |
| QA/DevOps Lead | Ramos, Jeric |

# 2. Traceability Scope

The traceability model uses the following chain:

Business Need / Requirement → User Story → Acceptance Criteria → Test Case → Expected Result → Actual Result → Status

The core MVP flow is:

Customer Booking → Crew Assignment / Schedule → Job Status → Operations Monitoring

# 3. Requirement Register

| ID | Requirement | Description | Priority | Scope |
| --- | --- | --- | --- | --- |
| FR-01 | Customer booking | Customers can select a service, enter vehicle/location information, choose a date/time, review, and confirm an appointment. | High | MVP |
| FR-02 | Crew availability & scheduling | The system considers crew availability, existing appointments, service duration, customer locations, and assigned jobs when scheduling. | High | MVP |
| FR-03 | Crew assigned-job access | Crews can view their assigned jobs with customer, service, location, and schedule details. | High | MVP |
| FR-04 | Job status tracking | Crews can progress jobs through Scheduled → On the Way → Arrived → In Progress → Completed. | High | MVP |
| FR-05 | Operations monitoring | Operations can monitor today's appointments, assigned crews, job status, delays, cancellations, upcoming bookings, and crew schedules. | High | MVP |
| FR-06 | Cancellation handling | A customer cancellation is reflected on the crew dashboard and available to operations monitoring. | High | MVP-related |
| FR-07 | Role-based access | Customer, Crew, and Operations/Admin permissions are separated and enforced by the backend. | High | MVP |
| NFR-01 | Mobile-first responsiveness | The interface supports mobile use with responsive layouts, large buttons, minimal navigation, clear indicators, and simple forms. | High | MVP |
| NFR-02 | Accessibility | The interface follows the project's WCAG 2.1 AA accessibility requirement. | High | MVP |
| NFR-03 | Performance | The system should provide fast-loading pages and a responsive experience suitable for field use. | Medium | MVP |
| NFR-04 | Security | Authentication, protected API routes, RBAC, password hashing, and server-side authorization are applied. | High | MVP |
| NFR-05 | Automated testing & CI/CD | Unit, integration, and E2E tests plus automated linting/testing through CI are used before deployment. | High | MVP |

# 4. Complete User Story Catalog

| ID | Feature | Primary Role | User Story | Scope |
| --- | --- | --- | --- | --- |
| US-01 | Customer Booking | Customer | As a customer, I want to select a detailing service, provide my vehicle and service location, and choose an available date and time so that I can book a FleetFoam appointment conveniently using my phone. | MVP |
| US-02 | Crew Job Status | Crew | As a detailing crew member, I want to view my assigned jobs and update their status so that the operations team can monitor the progress of each appointment without needing to call me. | MVP |
| US-03 | Crew Scheduling & Assignment | Operations/Admin | As an operations team member, I want the system to manage crew availability and assigned jobs so that appointments can be scheduled without crew conflicts. | MVP |
| US-04 | Operations Dashboard | Operations/Admin | As an operations team member, I want to monitor appointments, crews, schedules, delays, cancellations, and job statuses from one dashboard so that I can manage daily FleetFoam operations efficiently. | MVP |
| US-05 | Appointment Cancellation | Customer | As a customer, I want to cancel an existing appointment so that the crew and operations team can be informed of the change. | MVP-related |
| US-06 | Role-Based Access | System Administrator / Operations | As an administrator, I want users to have role-based permissions so that customers, crews, and operations staff can only access functions appropriate to their roles. | MVP |

Note: US-03 to US-06 are retained as part of the approved project-level traceability baseline to provide complete coverage of the FleetFoam MVP requirements.

# 5. Acceptance Criteria and Test Traceability

| User Story | Req. | Acceptance Criterion | Given / When / Then | Test ID | Expected Result |
| --- | --- | --- | --- | --- | --- |
| US-01 — Customer Booking | FR-01 | AC-01.1 — Select Service | Given the customer is on the booking page, When the customer selects a detailing service, Then the selected service should be included in the booking. | TC-01 — Service Selection | Selected service appears in booking/review details. |
| US-01 — Customer Booking | FR-01 | AC-01.2 — Enter Booking Information | Given the customer has selected a service, When the customer enters vehicle information, service location, date, and time, Then the system should allow review of booking details. | TC-02 — Booking Information | Entered vehicle, location, date, and time are retained and reviewable. |
| US-01 — Customer Booking | FR-01 | AC-01.3 — Check Availability | Given the customer has selected a date/time, When the booking is submitted, Then the system checks crew availability and rejects a conflicting appointment. | FTC-01 — Conflicting Appointment | Conflict is rejected; existing appointment is not duplicated. |
| US-02 — Crew Job Status | FR-03 | AC-02.1 — View Assigned Jobs | Given a crew member is logged in, When the crew dashboard opens, Then assigned jobs and customer, service, location, and schedule details are visible. | TC-03 — Assigned Jobs | Assigned jobs and required details are displayed. |
| US-02 — Crew Job Status | FR-04 | AC-02.2 — Update Job Status | Given a crew member has an assigned appointment, When the crew updates status, Then status progresses Scheduled → On the Way → Arrived → In Progress → Completed. | FTC-03 — Status Update Failure | Selected valid next status is saved and displayed. |
| US-02 — Crew Job Status | FR-05 | AC-02.3 — Operations Visibility | Given a crew member updates a job status, When operations views the dashboard, Then the updated status is visible. | FTC-04 — Dashboard Status Failure | Operations dashboard displays the latest status. |
| US-03 — Crew Scheduling & Assignment | FR-02 | AC-03.1 — Crew Availability | Given crew schedules exist, When an appointment is evaluated, Then the system considers crew availability. | TC-04 — Availability Evaluation | Only available crew/time periods are considered. |
| US-03 — Crew Scheduling & Assignment | FR-02 | AC-03.2 — Conflict Detection | Given a crew already has an appointment, When another overlapping appointment is requested, Then the conflict is identified. | TC-05 — Schedule Conflict | Overlapping assignment is rejected or flagged. |
| US-03 — Crew Scheduling & Assignment | FR-02 | AC-03.3 — Assign Available Crew | Given a valid requested schedule and an available crew, When the appointment is accepted, Then an available crew can be assigned. | TC-06 — Crew Assignment | Appointment has a valid crew assignment. |
| US-04 — Operations Dashboard | FR-05 | AC-04.1 — Today's Appointments | Given operations is logged in, When the dashboard opens, Then today's appointments are displayed. | TC-07 — Today's Appointments | Today's appointments are visible and correctly listed. |
| US-04 — Operations Dashboard | FR-05 | AC-04.2 — Crew and Job Status | Given appointments have assigned crews, When operations views the dashboard, Then assigned crews and current job statuses are visible. | TC-08 — Crew/Status Monitoring | Crew assignment and current status are displayed. |
| US-04 — Operations Dashboard | FR-05 | AC-04.3 — Delays and Cancellations | Given an appointment is delayed or cancelled, When operations views the dashboard, Then its updated condition is displayed. | TC-09 — Exception Monitoring | Delayed/cancelled appointments are clearly identified. |
| US-05 — Appointment Cancellation | FR-06 | AC-05.1 — Cancel Appointment | Given a customer has an existing appointment, When the customer cancels it, Then the appointment is marked cancelled. | TC-10 — Cancellation | Appointment changes to cancelled. |
| US-05 — Appointment Cancellation | FR-06 | AC-05.2 — Crew Visibility | Given an appointment is cancelled, When the assigned crew views the dashboard, Then the cancellation is reflected. | TC-11 — Crew Cancellation Visibility | Crew dashboard reflects cancellation. |
| US-05 — Appointment Cancellation | FR-06 | AC-05.3 — Operations Visibility | Given an appointment is cancelled, When operations views the dashboard, Then the appointment appears cancelled. | TC-12 — Operations Cancellation Visibility | Operations dashboard reflects cancellation. |
| US-06 — Role-Based Access | FR-07 | AC-06.1 — Customer Permissions | Given a customer is logged in, Then the customer can create and view their own bookings but cannot access protected crew/operations functions. | TC-13 — Customer Authorization | Unauthorized functions/data are denied. |
| US-06 — Role-Based Access | FR-07 | AC-06.2 — Crew Permissions | Given a crew member is logged in, Then the crew member can view assigned jobs/update status but cannot access unauthorized operations functions. | TC-14 — Crew Authorization | Unauthorized functions/data are denied. |
| US-06 — Role-Based Access | FR-07 | AC-06.3 — Operations Permissions | Given an operations/admin user is logged in, Then authorized management and monitoring functions are accessible. | TC-15 — Operations Authorization | Authorized operations functions are accessible. |

# 6. Existing Failure Scenarios from the Current Traceability Architecture

| Test ID | Trace | Failure Scenario | Given / When | Expected | Actual Result | Status |
| --- | --- | --- | --- | --- | --- | --- |
| FTC-01 | US-01 / AC-01.3 | Booking Allows Conflicting Appointment | Crew already has a 10:00 AM appointment; customer attempts same time. | Reject booking because crew is unavailable. | Current document records acceptance of the conflict. | FAILED* |
| FTC-02 | US-01 / AC-01.2 | Booking Confirmation Without Required Information | Customer leaves service location or date/time blank and confirms. | Prevent booking and identify missing information. | Current document records appointment confirmation despite missing information. | FAILED* |
| FTC-03 | US-02 / AC-02.2 | Crew Cannot Update Job Status | Crew has Scheduled job and clicks On the Way. | Status changes to On the Way. | Current document records status remaining Scheduled. | FAILED* |
| FTC-04 | US-02 / AC-02.3 | Operations Dashboard Does Not Reflect Status Update | Crew changes On the Way to Arrived; operations opens/refreshes dashboard. | Dashboard displays Arrived. | Current document records dashboard still showing On the Way. | FAILED* |

*Use FAILED only when the team has actually executed the test and observed the stated actual result. Otherwise change the label to Test Case or Failure Scenario and leave Actual Result/Status as Pending.

# 7. Non-Functional Traceability

| ID | Area | Requirement | Verification ID | Verification | Status |
| --- | --- | --- | --- | --- | --- |
| NFR-01 | Mobile-first / responsive | Customers and crews can use the system effectively on phones; responsive layout, large controls, minimal navigation. | NFR-TC-01 | Mobile viewport verification | Pending |
| NFR-02 | Accessibility | Controls and interface meet the project's WCAG 2.1 AA requirement. | NFR-TC-02 | Accessibility/contrast/keyboard checks | Pending |
| NFR-03 | Performance | Pages are fast-loading and usable for field operations. | NFR-TC-03 | Performance/load verification | Pending |
| NFR-04 | Security / RBAC | Backend protects routes and enforces role permissions. | NFR-TC-04 | Unauthorized access/API authorization tests | Pending |
| NFR-05 | Automated testing / CI | Unit, integration and E2E tests plus automated lint/test checks are used before deployment. | NFR-TC-05 | CI pipeline verification | Pending |

# 8. MVP vs Future Scope

| Scope | Feature | Trace ID |
| --- | --- | --- |
| MVP | Reliable customer booking | US-01 |
| MVP | Crew scheduling/availability | US-03 |
| MVP | Crew assigned jobs | US-02 |
| MVP | Job status tracking | US-02 |
| MVP | Operations monitoring | US-04 |
| MVP-related | Cancellation visibility | US-05 |
| MVP | Role-based access | US-06 |
| Future | Live crew location / live map | FUT-01 |
| Future | Estimated arrival time (ETA) | FUT-02 |
| Future | Route optimization | FUT-03 |
| Future | Push notifications | FUT-04 |
| Future | Offline synchronization | FUT-05 |

# 9. Master Traceability Matrix

| Req ID | Requirement | User Story | Acceptance Criteria | Test / Verification | Priority | Scope |
| --- | --- | --- | --- | --- | --- | --- |
| FR-01 | Customer booking | US-01 | AC-01.1, AC-01.2, AC-01.3 | TC-01, TC-02, FTC-01, FTC-02 | High | MVP |
| FR-02 | Availability/scheduling | US-03 | AC-03.1–03.3 | TC-04–TC-06 | High | MVP |
| FR-03 | Assigned jobs | US-02 | AC-02.1 | TC-03 | High | MVP |
| FR-04 | Job status | US-02 | AC-02.2 | FTC-03 | High | MVP |
| FR-05 | Operations monitoring | US-02, US-04 | AC-02.3, AC-04.1–04.3 | FTC-04, TC-07–TC-09 | High | MVP |
| FR-06 | Cancellation handling | US-05 | AC-05.1–05.3 | TC-10–TC-12 | High | MVP-related |
| FR-07 | Role-based access | US-06 | AC-06.1–06.3 | TC-13–TC-15 | High | MVP |
| NFR-01 | Responsive/mobile-first | — | Mobile usability criteria | NFR-TC-01 | High | MVP |
| NFR-02 | Accessibility | — | WCAG 2.1 AA criteria | NFR-TC-02 | High | MVP |
| NFR-03 | Performance | — | Fast-loading experience | NFR-TC-03 | Medium | MVP |
| NFR-04 | Security | US-06 | Backend authorization criteria | NFR-TC-04 | High | MVP |
| NFR-05 | Testing/CI-CD | — | Automated test/CI criteria | NFR-TC-05 | High | MVP |

# 10. Traceability Flow

FR-01 Customer Booking

↓  US-01 Customer Booking

↓  AC-01.1 / AC-01.2 / AC-01.3

↓  TC-01 / TC-02 / FTC-01 / FTC-02

↓  Booking is valid, complete, and conflict-free

FR-02 Crew Scheduling

↓  US-03 Crew Scheduling & Assignment

↓  AC-03.1 / AC-03.2 / AC-03.3

↓  TC-04 / TC-05 / TC-06

↓  Appointment receives an available crew assignment

FR-03 / FR-04 Job Management

↓  US-02 Crew Job Status

↓  AC-02.1 / AC-02.2 / AC-02.3

↓  TC-03 / FTC-03 / FTC-04

↓  Crew updates job → Operations sees current status

FR-05 Operations Monitoring

↓  US-04 Operations Dashboard

↓  AC-04.1 / AC-04.2 / AC-04.3

↓  TC-07 / TC-08 / TC-09

↓  Operations can monitor daily work

# 11. Project Manager Traceability Checklist

- Every MVP requirement has a unique Requirement ID.

- Every functional MVP requirement is connected to at least one User Story.

- Every User Story has measurable Given/When/Then Acceptance Criteria.

- Every Acceptance Criterion has at least one Test Case or verification method.

- Test IDs are unique and consistent.

- Expected Result is defined before execution.

- Actual Result and Status are filled only after actual test execution.

- Failed Test Case labels are used only for genuinely executed failures.

- Priority and MVP/Future scope are documented.

- Non-functional requirements are traced separately from functional User Stories.

- Future enhancements are kept out of current MVP acceptance unless explicitly moved into scope.

- Requirements, User Stories, Acceptance Criteria, and Test Cases remain consistent with the Project Overview.

# 12. Source and Scope Note

The two original User Stories, their acceptance criteria, and four recorded failure scenarios are preserved from the existing FleetFoam Traceability Architecture. The expanded User Stories and requirement entries are organized from the broader FleetFoam project requirements: customer booking, crew scheduling/assignment, job status, operations monitoring, cancellation handling, role-based access, mobile-first design, accessibility, security, and automated testing/CI. Future location/routing features are separated from MVP scope.